# Action Plan  for Blundells Copse (a Local Wildlife Site)    Sept 2009-August 2010

|  |  |  | Who, when ( DB = Dave Booth/Parks dept) |  |
| --- | --- | --- | --- | --- |
| 1 | Wildlife survey | Commission to inform future habitat management, inform author of previous papers. | wild life survey on hold pending resources availability | Giles (RBC Ecologist ) will write a work plan ,by Xmas |
| 2 | Benches | Replace missing seat , monitor, plan replacement/repairs of others according to their state. | RBC- | To be completed by 1 Nov 09 |
| 3 | Steps | Install wood handrail(s) | RBC to consider request- | depends on work load etc |
| 4 | Bridge | Reduce slippage problems in winter –use non-slip paint or chicken wire on base | Non slip paint failed, wire installed but removed rapidly . Possibly use longer staples, or just staples | Try again by 1 Nov 2009 |
| 5 | Bracken and brush at edge of clearing near N boundary with playing field | Remove bracken and reduce encroachment-how? Who is authorised to do this? Health and Safety… | RBC to organise this to be done following Giles recommendation of extent/area / timing and how to do it | Giles to recommend in work plan |
| 6 | Hedge on boundary Calder close and up the alley | Consider holding hedging event Plan planting and maintenance arrangements to extend hedge up the hill | dave to arrange wood chip mulch buy 1 January 2010 b) Weekend Hedging event in February -involve local volunteers and leader. Plan with parks dept |
| 7 | Fences | Repair those owned by RBC where the hedge is not mature enough to stand alone. Metal mesh one- decide what to do | Wood fence scheduled for repair DB to check out situation with neighbours fence. | To be completed by 1 Nov 09 |
| 8 | Wildflower area | strimming : not between may and end of August, remove arisings to reduce fertility Consider growing/ planting plugs in March/april extend area? | Dave arrange strimming Think if more planting in spring | Strimming complete by 1 Nov Discuss |
| 9 | Stream | Keep the grating clear, | RBC | Regular checks |
| 10 | Trees near path | Remove any obstructions. Check for dead/ trees near path that might be dangerous/cause obstruction. Lop/fell to remove hazard. | please contact parks dept/Tilehurst Globe if problems. Parks Dept treat dangerous trees that may fall immediately. |
| 11 | Sycamore seedlings | Reduce the number of saplings/seedlings near Bran Close | DB/one of the volunteer groups | Check if progress by March |
| 12 | Dumping-Household Rubbish-Ogmore/Teviot/Aylsham | Monitor every 2 months and remove. Check for identification. Ensure no very bulky waste at Rescue weekend | DB | Globe alert DB early March |
| 13 | Dumping- Garden Rubbish | Informative signs/requests on all entrances Write and deliver leaflets to households. Globe liaise with TRACCA | DB to send facts for leaflet content Globe to write | Replace notices in new year/Globe distribute Nov 1 |
| 14 | Path edges , area behind seats and at sides of steps | Keep clear of brambles, nettles, bracken etc by mowing. Remove weeds growing through the steps (how?) and fallen log/seat | DB DB to try different ways- not weedkiller | Regular maintenance in growing season |
| 15 | Path surfaces | repair damage to surface and edges as need arises. Special Attention to (i)path from teviot rd towards bridge (ii) Aylsham Rd entrance path (iii) near style at Moorlands field iv) calder close path –muddy bits | DB.may try out different medium on (i) otherwise general patching as surfaces deteiorate | Drainage channel required from field (Teviot) to bridge. by 1 Dec |
| 16 | Systematic Monitoring & reporting of problems | Monthly report and any emergency news to be passed on to D Booth ( RBC) electronicly | Globe members |  |
| 17 | Bluebells | Monitor species present and cull hybrid/spanish bluebells | Globe members | During growing season |
| 18 | School entrance | Inquire into use of wood by Moorlands school. Are there barriers to use that could be reduced? | Globe members Contact Viv Ackermann | By Xmas |
| 19 | Removal of rubbish in wood | Organise Rescue event involving local residents | Globe members | March 20/21 2010 |
| 20 | Areas outside the copse | Consider and pass on recommendations about (i) use of playing field and (ii) mowing regime in Bran Close Green | Globe members | Consider if time/ideas |
| 21 | coppicing | Monitor for any need for coppicing in the winter 2009/2010 by observation during summer 09 | Globe members and DB- discuss…consider in light of Giles’ report Laurel is the most serious- keep check on Calder Close etc, some culling needed | Ensure decisions passed on to volunteer groups asap |
| 22 | Under-storey | Monitor brambles/raspberries and consider clearance |  |  |
| 23 | Laurel ,ivy | Note areas where there seems to be excess for future consideration. |  |  |